ENGINEERING GOVERNANCE, ADR & DAILY RECORD SPECIFICATION

AI-KCP — AI-Powered Knowledge & Community Platform
Document ID: AIKCP-D23 | Version 1.0 | 20 September 2026 | Baseline

# 1. Purpose

Defines how AI-KCP records architectural decisions, daily progress, engineering evidence and handover information through Day 30/31. It complements the approved Project Handover and Master Project Context Prompt.

# 2. ADR standard

IDs use ADR-###.

Record status: Proposed / Accepted / Superseded / Rejected.

Capture context, decision, alternatives, consequences, requirements impact, artifacts and owner.

Accepted ADRs remain historical; superseding decisions create new ADRs.

Security, authentication, database architecture, AI governance, environment strategy and major technology changes require ADR review.

# 3. Daily record standard

Create DAY-01 through DAY-30.

Record completed work, decisions, files, tests, problems/risks, next steps and commit/release reference.

Use the same structure daily for cold-start recovery.

Never record secrets, OTPs, passwords or sensitive production data.

# 4. Daily record fields

Date/Day; Objective; Completed; Decisions/ADR references; Files created/changed; Tests and results; Problems/blockers; Security changes/tests; Next steps; Git commit/PR/release/tag.

# 5. Repository governance

GitHub is the source of truth for code, migrations, docs, prompts, tests, evaluation datasets/results and daily records.

Meaningful commits/pushes occur daily during active execution.

Use branches, PRs, issues, milestones, labels, CI and releases.

Exclude secrets and sensitive production data.

# 6. Document governance

Use AI-KCP-[DocumentName]-v[Major.Minor]-[YYYYMMDD-HHmm].ext.

Do not create versions for trivial wording changes unless baseline meaning changes.

Document Register identifies approved baselines.

Requirements changes flow Requirements Baseline → SRS → impacted design/test artifacts.

# 7. Cold-start rule

A new AI/developer first reads Project Handover, Document Register, Requirements Baseline, SRS, Architecture and this governance specification.

Use latest approved artifacts rather than reconstructing chat history.

Do not invent or silently change requirements.

Record material new decisions in ADRs and daily records.

# 8. Day-30/31 gate

Day 30 closes with production-readiness evidence, known limitations and recovery procedures.

Day 31 demonstrates all seven guaranteed scenarios.

Release/tag and CHANGELOG identify the delivered baseline.

Post-go-live issues are tracked separately.

# 9. Acceptance

The project can be reconstructed from GitHub and the controlled document set without relying on the original chat history. Material decisions and daily progress remain auditable.

END OF ENGINEERING GOVERNANCE, ADR & DAILY RECORD SPECIFICATION v1.0