PROJECT CHARTER

AI-KCP — AI-Powered Knowledge & Community Platform

Version: v1.0 | Timestamp: 20260920-1746 | Status: LOCKED | Owner: Product Owner

Source baseline: RGR-01 / Requirements Baseline AIKCP-01, signed 20-09-2026.

# 1. Project Purpose

AI-KCP will establish a professional, AI-native, configurable Knowledge & Community SaaS platform. Sanatan Board India is the first deployment/brand configuration; the core platform remains domain- and brand-independent.

# 2. Objectives

Deliver a production-ready v1 within the approved 30-day engineering plan, with Day 31 production/live readiness.

Provide reusable community, knowledge, moderation, multilingual, search, analytics, administration and AI capabilities.

Demonstrate AI through moderation, translation, classification, summarization, discovery, recommendations and evaluation.

Maintain traceability from business need through requirements, implementation and testing.

Maintain a portable project record so another developer or AI can reconstruct the project without this conversation.

# 3. Success Criteria

All seven agreed Day-31 demonstration scenarios are available.

Approved requirements are traceable to implementation and tests.

Security is enforced server-side and cannot be bypassed through client/tool manipulation.

AI decisions include appropriate confidence/risk data, logging and human override where specified.

GitHub contains source, documentation, prompts, tests, ADRs and daily engineering records; secrets are excluded.

Production readiness includes CI/CD, observability, backup/rollback and documented deployment procedures.

# 4. High-Level Scope

In scope: configurable platform foundation; authentication and profiles; questions, answers, articles, current affairs and board content; comments/replies/reactions; moderation; multilingual translation; search and semantic discovery; recommendations; notifications; bookmarks/history; media; admin/RBAC/audit/analytics; AI services and evaluation; security; testing; CI/CD; documentation.

Out of v1 critical path: paid WhatsApp/SMS dependencies, native Android/iOS application, future social graph, and optional QR/device authentication unless a secure genuinely free implementation becomes available without affecting the baseline.

# 5. Governance

The Product Owner approves baseline requirements and material scope changes. Approved requirements and signed decisions take precedence over earlier conversational assumptions. Technical decisions are recorded through ADRs.

# 6. Constraints

No mandatory paid AI/cloud dependency for v1.

One Supabase project is used for v1, with strict logical separation and deployment/migration controls.

Total uploaded-file allowance is 1 MB across a submission, configurable.

Archive threshold and maximum preferred-language count are configurable in the platform/company Admin configuration database.

Email OTP is the baseline authentication method.

# 7. Authority & Approval

Product Owner: Ashish
Requirements baseline: AIKCP-01
RGR-01 approval date: 20-09-2026

LOCKED — Phase-0 project foundation.