SCOPE STATEMENT

AI-KCP — AI-Powered Knowledge & Community Platform

Version: v1.0 | Timestamp: 20260920-1746 | Status: LOCKED | Owner: Product Owner

Source baseline: RGR-01 / Requirements Baseline AIKCP-01, signed 20-09-2026.

# 1. Scope Objective

Define the controlled boundary for AI-KCP v1 so implementation can proceed without uncontrolled expansion.

# 2. In Scope

Platform configuration and brand/domain-independent architecture

User registration, email OTP authentication, profiles and account lifecycle

User/Moderator/Admin RBAC and contributor-profile capability

Questions, answers, articles, current affairs and board content

Comments, replies, reactions, reports, bookmarks, reading/view history and notifications

AI moderation, classification, summarization, translation, related content, recommendations and assistant capabilities

Current Affairs source ingestion, provenance, deduplication, AI processing and publication workflow

Global keyword and semantic/vector search with filters

Multilingual UX and translation lifecycle with canonical originals and stale-translation handling

Media uploads/embeds subject to configured limits

Admin configuration, analytics, audit logs and moderation operations

Security controls, RLS, server-side validation, rate limiting and abuse protections

Testing, CI/CD, GitHub governance, documentation, observability and deployment

# 3. Explicitly Out of v1

Native mobile application implementation.

Paid WhatsApp/SMS authentication as a core dependency.

QR/device authentication on the critical path unless a secure, genuinely free implementation is available.

Future social graph capabilities such as friend/follow/invite/block/mute.

Payment gateway implementation.

Other future modules not identified in RGR-01.

# 4. Scope Constraints

One Supabase project for v1; 1 MB combined uploaded-file limit per submission, configurable; archive threshold configurable; maximum preferred languages configurable; production security must not be weakened for testing.

# 5. Scope Change Rule

Material changes to approved scope require a documented change decision and impact assessment against schedule, security, architecture, testing and Day-31 acceptance criteria.