TEST PLAN

AI-KCP — AI-Powered Knowledge & Community Platform
Document ID: AIKCP-D21 | Version 1.0 | 20 September 2026 | Baseline

# 1. Purpose

Defines the QA strategy required for Day-30 production readiness and the seven guaranteed Day-31 demonstration scenarios.

# 2. Test levels

Unit: functions, utilities and policy logic.

Integration: DB, RLS, Auth, AI adapters, ingestion, notifications.

API/security: authorization, validation, rate limits, abuse.

E2E: critical user journeys.

AI evaluation: accuracy, FP/FN, overrides, versions, latency and token/cost where available.

Performance: mobile load, pagination, DB queries and AI bounds.

Accessibility: keyboard, semantics, forms and responsive behavior.

Recovery: migration rollback/recovery and configuration restore.

# 3. Mandatory security tests

Unauthenticated protected-operation access.

Cross-user/private-data access.

User attempting Moderator/Admin actions.

RLS positive and negative cases.

OTP replay, expiry, attempts and resend abuse.

Contribution-quota bypass through direct API calls.

XSS/injection payloads.

Upload type/size abuse.

Prompt injection and unauthorized context/tool access.

Unpublished/restricted content leakage through search/API.

# 4. AI evaluation tests

Moderation expected decisions and confidence/risk behavior.

False positives/false negatives.

Human override tracking.

Translation original preservation and STALE behavior.

Summarization bounds/source linkage.

News deduplication/classification.

Provider failure and malformed-output handling.

# 5. Day-31 acceptance

Registration → content moderation → notification journey.

AI moderation with confidence and human override.

AI translation with original preservation.

Current Affairs ingestion → review → publish.

Admin/RBAC/audit.

GitHub/CI/CD/version history.

AI evaluation.

# 6. Exit criteria

No open critical security defect.

Required RLS policies implemented and tested.

Critical E2E journeys pass.

Seven Day-31 scenarios pass.

AI evaluation evidence exists for mandatory capabilities.

Production configuration and recovery procedures documented.

Known limitations are recorded.

# 7. Evidence

Store test plans, datasets, evaluation results, defect records and daily evidence in GitHub. Never commit secrets or sensitive production data.

END OF TEST PLAN v1.0