REQUIREMENTS TRACEABILITY MATRIX

AI-KCP — AI-Powered Knowledge & Community Platform
Document ID: AIKCP-D22 | Version 1.0 | 20 September 2026 | Baseline

# 1. Purpose

Provides bidirectional traceability from RGR-01 and the SRS through architecture, implementation, tests and Day-31 acceptance evidence.

# 2. Requirement domains

RGR-01-01–12 → configuration, identity, content, rights and media.

RGR-01-13–18 → authentication, lifecycle, roles, security and legal.

RGR-01-19–24 → AI governance, evaluation, prompts and multilingual/translation.

RGR-01-25–31 → community, notifications, bookmarks, search, semantic search and recommendations.

RGR-01-32–33 → Current Affairs ingestion and provenance.

RGR-01-34–36 → admin configuration, audit and analytics.

RGR-01-37–42 → quality, environment, backup and observability.

RGR-01-43–47 → GitHub, documentation, showcase and Day-31 readiness.

RGR-01-48–51 → future authentication, mobile readiness and future scope.

# 3. Required traceability chain

Requirement → SRS requirement → Architecture component → DB/API/UI/AI artifact → Test case → Test result → Day record → Release/tag.

Requirement changes identify impacted artifacts and tests.

Behavior-changing implementation changes identify affected requirements.

# 4. Status vocabulary

Not Started

In Design

In Development

Implemented

Tested

Accepted

Deferred/Future Scope

Blocked

# 5. Governance

Requirements Baseline/RGR-01 is authoritative for approved behavior.

SRS is the implementable functional baseline.

Architecture defines technical boundaries.

Test results provide objective evidence.

ADRs explain material technical decisions or deviations.

# 6. Acceptance

Every approved v1 requirement is mapped to at least one implementation/design artifact and one verification path before Day-30 production readiness.

END OF REQUIREMENTS TRACEABILITY MATRIX v1.0