WORK BREAKDOWN STRUCTURE (WBS)

AI-KCP — AI-Powered Knowledge & Community Platform

Version v1.0 | Timestamp 20260920-1746 | STATUS: LOCKED | Authority: RGR-01 / AIKCP-01 signed 20-09-2026

# 1. WBS Objective

Decompose the approved AI-KCP v1 scope into executable work packages.

| WBS ID | Work Package | Deliverables |
| --- | --- | --- |
| 1.0 | Project governance & baseline | Charter, BC, scope, BRD, baseline, registers, handover |
| 2.0 | Foundation | Repo, React/Vite/TS, Tailwind, Supabase integration, configuration foundation |
| 3.0 | Identity & access | Email OTP, profiles, lifecycle, RBAC/RLS, contribution limits |
| 4.0 | Community & content | Questions, answers, articles, comments, replies, reactions, reports, bookmarks/history |
| 5.0 | Editorial & Current Affairs | Board content, source ingestion, provenance, deduplication, workflow, archive |
| 6.0 | AI platform | Provider abstraction, prompts, moderation, classification, summarization, translation, related content, recommendations, assistant, AI analytics/evaluation |
| 7.0 | Discovery | Global search, filters, semantic/vector search, recommendations |
| 8.0 | Admin & operations | Configuration, users, moderation, reports, sources, audit, analytics, notifications |
| 9.0 | Media & multilingual | Upload controls, external embeds, language catalogue, translation lifecycle |
| 10.0 | Security & legal | Threat controls, server-side validation, privacy/legal pages, rights handling |
| 11.0 | Quality | Unit/integration/e2e, AI evaluation, accessibility, performance, security testing |
| 12.0 | DevOps & deployment | GitHub workflow, CI/CD, observability, backup/rollback, production readiness |
| 13.0 | Portfolio & handover | Showcase, daily records, traceability, final demo, handover and Day-31 release |