AI-KCP — Day 7 Engineering Record

Authentication Integration, Local Bootstrap & Repository Closure

Version 1.0 | 26 September 2026 | Main branch

# 1. Executive Summary

Day 7 focused on completing the authentication integration and local development bootstrap work for AI-KCP, validating the resulting local environment, and formally closing the engineering day. The work included AuthContext integration, authentication-related frontend changes, a repeatable local Supabase authentication bootstrap script, deterministic seed data, and repository hygiene. The implementation was validated through local Supabase REST/Auth checks and a successful production build.

Day 7 was closed after the changes were reviewed, committed as 6b7ca4c, pushed to origin/main, and the working tree was confirmed clean.

# 2. Day 7 Objective

Complete the approved authentication/application integration and establish a repeatable local development bootstrap path so that the AI-KCP frontend and Supabase Auth/Profile foundation can be exercised consistently from a clean development environment.

# 3. Scope

Frontend authentication context integration and application wiring.

Authentication-aware Header and page/component updates.

Repeatable local Supabase Auth bootstrap through scripts/dev-bootstrap.ps1.

Deterministic local seed data through supabase/seed.sql.

Verification of Auth users and corresponding public.profiles records.

Frontend production build validation.

Git/GitHub repository hygiene and exclusion of local Supabase Studio snippets.

Engineering documentation and formal Day 7 repository closure.

# 4. Baseline

Repository: main branch.

Starting repository baseline: 0c4e496 — Complete Day 5 RLS policy validation.

Day 6 follow-up authentication/profile validation and frontend changes were carried into the Day 7 implementation set.

Local Supabase development environment was required for bootstrap and validation activities.

The local WSL/Docker environment was configured with constrained resources to reduce workstation memory pressure.

# 5. Implementation Completed

| Area | Implementation |
| --- | --- |
| Authentication context | Added src/context/AuthContext.tsx and wired authentication state into the application. |
| Frontend integration | Updated Header, main entry point, Article, Question Detail, Search, Subcategory, Topic and related components. |
| Local Auth bootstrap | Added scripts/dev-bootstrap.ps1 to create/reuse development Auth users, verify trigger-created profiles, set intended roles/statuses, and verify final state. |
| Seed data | Added supabase/seed.sql for repeatable local development data. |
| Repository hygiene | Updated .gitignore to exclude local bootstrap artifacts and supabase/snippets/. |
| Documentation | Updated the Day 6 engineering record and Git/GitHub operations guide as part of the reviewed Day 7 change set. |

# 6. Local Authentication Bootstrap Validation

The local bootstrap script was syntax-validated using the PowerShell parser before execution. After local Supabase API connectivity was restored, the bootstrap completed without error.

| Validation | Observed result | Status |
| --- | --- | --- |
| PowerShell parser validation | No parser errors returned | PASS |
| Local Supabase API | Kong exposed 54321 and TCP connectivity succeeded | PASS |
| Admin Auth user | aikcp.admin@example.test present | PASS |
| Editor Auth user | aikcp.editor@example.test present | PASS |
| User Auth user | aikcp.user@example.test present | PASS |
| Admin profile | role=admin, status=active | PASS |
| Editor profile | role=editor, status=active | PASS |
| User profile | role=user, status=restricted | PASS |
| Auth-to-profile creation | Bootstrap verified trigger-created profile before role/status configuration | PASS |

# 7. Frontend Build Validation

| Command | Observed result | Status |
| --- | --- | --- |
| npm run build | Vite production build completed successfully; 1,672 modules transformed | PASS |
| git diff --cached --check | No whitespace/errors reported | PASS |
| git status after commit | Working tree clean; branch synchronized after push | PASS |

The Vite build emitted an informational Browserslist/caniuse-lite update notice. It did not prevent the production build and was not treated as a build failure.

# 8. Repository and Git Validation

The staged change set was reviewed with git diff --cached --name-status and git diff --cached --stat.

15 intended files were included in the Day 7 commit.

The local Supabase Studio scratch query under supabase/snippets/ was explicitly excluded from version control.

git diff --cached --check returned clean.

Commit created: 6b7ca4c — Complete Day 7 authentication and development bootstrap.

git push origin main completed successfully.

Final git status reported main up to date with origin/main and nothing to commit.

# 9. Day 7 Acceptance Criteria

| Acceptance criterion | Result |
| --- | --- |
| Authentication context integrated into the frontend | MET — PASS |
| Repeatable local Auth bootstrap implemented | MET — PASS |
| Auth users and profiles verified | MET — PASS |
| Intended development roles/statuses verified | MET — PASS |
| Production frontend build succeeds | MET — PASS |
| Staged repository changes pass whitespace validation | MET — PASS |
| Local Supabase snippets excluded from repository | MET — PASS |
| Day 7 commit created | MET — PASS |
| Day 7 commit pushed to origin/main | MET — PASS |
| Final working tree clean | MET — PASS |

# 10. Security / Engineering Notes

The bootstrap script uses the local Supabase service-role credential exposed by supabase status -o env; it is intended for local development only.

Development passwords are entered interactively by the operator rather than stored as plaintext in the script.

The script verifies trigger-created profiles before applying the intended development role/status.

The local Supabase Studio scratch query was not committed and is now ignored through .gitignore.

No new Day 7 production security model or RLS policy change was introduced by the closure activity; the established Auth/Profile authorization foundation remained the baseline.

# 11. Deferred / Next-Day Work

Proceed to Day 8 from the clean Day 7 baseline.

Do not reopen Day 7 unless a defect attributable to Day 7 is identified.

Continue application-module implementation and validation according to the Day 8 plan.

Maintain the existing evidence-driven validation, documentation, and repository-closure discipline.

# 12. Day 7 Closure

Day 7 is COMPLETE and CLOSED. The implementation and validation scope for the day was completed, the final repository state was committed as 6b7ca4c and published to origin/main, and the working tree was confirmed clean. Day 8 begins from this committed baseline.

Closure baseline: 6b7ca4c — Complete Day 7 authentication and development bootstrap

End of Day 7 Engineering Record