DAY 20

# Bookmark Implementation
and Closure Report

5 October 2026  |  Local Supabase and Vite/React environment

| STATUS | Current Affairs bookmarks and Saved Content |
| --- | --- |
| STATUS | Primary workflow complete; second-user runtime isolation test outstanding |

# 1. Objective

Implement and validate the Current Affairs bookmarking workflow, including authenticated saving, persistence, removal, Profile → Saved integration, duplicate prevention, and database-level ownership protection.

# 2. Implementation Summary

## 2.1 Bookmark service

File: src/lib/bookmarkService.ts

isCurrentAffairBookmarked()

saveCurrentAffairBookmark()

removeCurrentAffairBookmark()

listCurrentAffairBookmarks()

The service obtains the authenticated user through supabase.auth.getUser() and scopes bookmark operations to that user's ID. The Saved list displays only bookmarked Current Affairs records whose status remains published.

## 2.2 Frontend integration

Files reviewed: src/pages/CurrentAffairsDetailPage.tsx and src/pages/ProfilePage.tsx. The detail page supports saving and removing bookmarks; the Profile page displays saved Current Affairs content.

Additional repository corrections: src/App.tsx (removed unused QuestionDetailPage import) and src/pages/AdminPage.tsx (moved the news-source useEffect before the conditional access-denied return to correct conditional hook ordering). These changes remain in the working tree and require separate consideration during commit selection.

# 3. Database and Authorization Findings

## 3.1 Existing schema

The existing public.bookmarks table supports content_type = current_affair. The unique constraint bookmarks_user_id_content_type_content_id_key is defined as UNIQUE (user_id, content_type, content_id). This prevents duplicate records for the same user, content type, and content ID while allowing different users to bookmark the same article. No new migration was required for this feature.

## 3.2 Row Level Security

| Policy | Operation | Verified condition |
| --- | --- | --- |
| bookmarks_select_owner | SELECT | user_id = auth.uid() |
| bookmarks_insert_owner | INSERT | is_write_allowed() AND user_id = auth.uid() |
| bookmarks_delete_owner | DELETE | user_id = auth.uid() |
| bookmarks_update_owner | UPDATE | Ownership and is_write_allowed() checks |

The policy definitions are consistent with the intended owner-isolation model. Runtime isolation between two distinct authenticated users has not yet been demonstrated.

# 4. Acceptance Test Results

| ID | Acceptance criterion | Result | Evidence / note |
| --- | --- | --- | --- |
| D20-01 | Save a published Current Affairs item | PASS | UI changed to Remove bookmark. |
| D20-02 | Persist the bookmark | PASS | One matching database row verified. |
| D20-03 | Retain bookmark state after navigation | PASS | Detail page continued to show Remove bookmark. |
| D20-04 | Display saved item in Profile | PASS | Saved count was 1 and the article appeared. |
| D20-05 | Remove a bookmark | PASS | Removal action completed successfully. |
| D20-06 | Delete corresponding database row | PASS | Query returned matching_bookmarks = 0. |
| D20-07 | Prevent duplicate records | PARTIAL | Unique constraint verified; repeated request not independently exercised. |
| D20-08 | Review RLS ownership policies | PASS | All four policy expressions inspected. |
| D20-09 | Verify cross-user runtime isolation | BLOCKED | Second account could not authenticate. |
| D20-10 | Repository lint | PASS WITH WARNING | Zero errors; one existing warning. |
| D20-11 | TypeScript typecheck | PASS | npm run typecheck completed successfully. |
| D20-12 | Production build | PASS | npm run build completed successfully. |
| D20-13 | Whitespace validation | PASS | git diff --check reported no whitespace errors. |

## Duplicate handling clarification

The service handles PostgreSQL error 23505 as an already-saved result, and the database unique constraint prevents duplicate records. The UI does not offer another Save action while the article is already bookmarked, so a repeated save request was not independently exercised through the UI.

# 5. Outstanding Authorization Test

The local database contains two active profiles: one ordinary user and one moderator. Both have corresponding, email-confirmed Auth accounts. The moderator account was usable, but the ordinary user's login attempt returned an invalid-email-or-password error. The second-user runtime isolation test remains outstanding.

Before final closure, verify that:

The second user can authenticate.

The second user does not see the first user's bookmark.

Saving the same article creates a separate bookmark for the second user.

Each user has at most one bookmark for that article.

Each user's Saved list shows only their own bookmark.

The second user's removal does not delete the first user's bookmark.

Do not mark these criteria as passed until the tests are executed successfully.

# 6. Repository Validation

npm run lint — zero errors, one warning.

npm run typecheck — passed.

npm run build — passed.

git diff --check — passed.

Non-blocking messages included a TypeScript version compatibility warning from the ESLint parser, an existing Fast Refresh warning in src/context/AuthContext.tsx, an outdated Browserslist database notice, and Git LF/CRLF line-ending warnings. No TypeScript, lint, or production-build failure remained in the final validation output.

# 7. Working Tree and Change-Control Notes

The final observed git status --short contained the following changes.

## Modified files

doc/AI-KCP-Git-GitHub-Operations-Guide-v1.0-20260921-0940.docx

src/App.tsx

src/pages/AdminPage.tsx

src/pages/CurrentAffairsDetailPage.tsx

src/pages/ProfilePage.tsx

## Untracked files

doc/AI-KCP-ADR-001-Multilingual-AI-Translation-Architecture-v1.0-20261002.md

src/lib/bookmarkService.ts

Five backup files under supabase/functions/current-affair-ai-process/, created during Day 19 work.

The documentation and backup files must be preserved. They must not be staged automatically with git add . The precise commit file list should be reviewed before staging; the evidence does not establish that all modified files belong exclusively to Day 20. No Day 20 commit or GitHub push has been performed as part of this closure review.

# 8. Database Safety

No database reset was performed.

No bookmark records were inserted manually through SQL.

No schema migration was added for bookmarks.

No RLS policy was changed.

Existing test-account roles and profile statuses were not changed.

# 9. Closure Decision

Decision: Primary workflow complete; final authorization acceptance remains open.

The main bookmark lifecycle is verified, the Saved tab works, the database uniqueness constraint is present, and the existing RLS policies match the intended owner-isolation design. Day 20 should not be described as fully authorization-tested until the second-user runtime test is completed. This limitation does not invalidate the demonstrated primary bookmark workflow.

## Remaining actions

Resolve access to the existing ordinary local test account using a supported local Auth administration method, without resetting the database.

Execute the second-user isolation tests.

Review and approve the Day 20 Git staging list.

Commit the approved Day 20 changes only after the acceptance decision is recorded.

Push to GitHub only after the commit and repository state have been reviewed.